Feature Implementation Document (FID)

Feature Name: Dining Reservation System

Status: Draft / Under Review

Author: Product & Engineering Team

Date: October 28, 2026

1. Executive Summary

This document outlines the implementation plan for adding a real-time Dining Reservation feature to our platform. The goal is to allow users to discover available time slots, book tables at participating restaurants, and manage their reservations seamlessly across both the Backend (API) and Frontend (FE).

2. User Stories & Scope

In Scope

•	
      View Availability: Users can view open time slots for a specific restaurant, date, and party size.

•	
      Create Reservation: Users can book a table by providing their name, contact info, and special requests.

•	
      Manage Booking: Users can view their upcoming bookings and cancel them if necessary.

Out of Scope (Phase 2)

•	
      Modification of existing reservations (Cancel and re-book only for Phase 1).

•	
      Split-billing or deposit payments during booking.

3. Architecture & Technical Design

[ Frontend (Web/Mobile) ] <---> [ REST API Gateway ] <---> [ Reservation Service ] <---> [ Database ]

Database Schema (New Table)

reservations

•	
      id (UUID, Primary Key)

•	
      user_id (UUID, Foreign Key)

•	
      restaurant_id (UUID, Foreign Key)

•	
      reservation_time (TIMESTAMP, UTC)

•	
      party_size (INT)

•	
      status (ENUM: 'CONFIRMED', 'CANCELLED', 'SEATED')

•	
      special_requests (TEXT, Optional)

4. API Specifications (Backend)

Endpoints

1. Fetch Availability

•	
      Endpoint: GET /v1/restaurants/{restaurant_id}/availability

•	
      Query Params: date (YYYY-MM-DD), party_size (INT)

•	
      Success Response (200 OK):

json

{

"restaurant_id": "res_88321",

"date": "2026-11-15",

"available_slots": ["17:00", "17:30", "19:00", "20:30"]

}

Use code with caution.

2. Create Reservation

•	
      Endpoint: POST /v1/reservations

•	
      Headers: Authorization: Bearer <token>

•	
      Request Body:

json

{

"restaurant_id": "res_88321",

"reservation_time": "2026-11-15T19:00:00Z",

"party_size": 4,

"special_requests": "High chair needed for a toddler."

}

Use code with caution.

•	
      Success Response (201 Created):

json

{

"reservation_id": "resv_99412",

"status": "CONFIRMED"

}

Use code with caution.

5. Frontend UI/UX Components

UI Breakdowns

•	
      Availability Widget: Calendar picker, party size dropdown, and clickable time-slot chips.

•	
      Booking Form: Summary of selected details, input fields for user contact details, and a "Confirm Booking" button with a loading state.

•	
      Confirmation Screen: Success animation, reservation ID, and an "Add to Calendar" shortcut.

State Management & Performance

•	
      Optimistic Updates: Disable time slots immediately upon user click to prevent double-clicking.

•	
      Error Handling: Gracefully catch 409 Conflicts (slot taken) and display a clear "This slot was just booked, please select another time" banner.

6. Testing & Rollout Strategy

Test Cases

•	
      API: Race condition test (two users booking the exact same last table simultaneously).

•	
      FE: Boundary validation on party size (e.g., entering 0 or 99 guests).

Rollout Plan

•	
      Feature Flag: Wrap frontend elements in <FeatureFlag name="dining-reservations">.

•	
      Canary Release: Deploy to 10% of users in production to monitor API latency and error rates before full launch.

2. Database Schema (PostgreSQL)

sql

CREATE TYPE reservation_status AS ENUM ('CONFIRMED', 'CANCELLED', 'SEATED');

CREATE TABLE reservations (

id UUID PRIMARY KEY DEFAULT gen_random_uuid(),

user_id UUID NOT NULL,

restaurant_id UUID NOT NULL,

reservation_time TIMESTAMP WITH TIME ZONE NOT NULL,

party_size INT NOT NULL CHECK (party_size > 0 AND party_size <= 20),

status reservation_status NOT NULL DEFAULT 'CONFIRMED',

special_requests TEXT,

created_at TIMESTAMP WITH TIME ZONE DEFAULT NOW(),

updated_at TIMESTAMP WITH TIME ZONE DEFAULT NOW()

);

-- Index for fast availability lookups by restaurant and date

CREATE INDEX idx_res_time ON reservations (restaurant_id, reservation_time);

Use code with caution.

3. Strict API Contract & Error Responses

All error payloads strictly follow a standardized schema:

typescript

interface APIErrorResponse {

success: false;

error: {

code: string;       // Machine-readable uppercase application code

message: string;    // Human-readable debug message

details?: any;      // Validation failures or field-specific arrays

};

}

Use code with caution.

Endpoint 1: Fetch Availability

•	
      Method & Path: GET /api/v1/restaurants/:restaurant_id/availability

•	
      Query Parameters:

◦	
      date (Required, ISO-8601 YYYY-MM-DD)

◦	
      party_size (Required, Integer)

Success Response (200 OK)

json

{

"success": true,

"data": {

"restaurant_id": "8b5f3a1d-7212-4c22-92e1-45662bb10df9",

"date": "2026-11-15",

"party_size": 4,

"available_slots": ["17:00", "17:30", "19:00", "19:30", "20:00"]

}

}

Use code with caution.

Error Response: Validation Failed (400 Bad Request)

Occurs when the query params are missing, malformed, or out of acceptable ranges.

json

{

"success": false,

"error": {

"code": "VALIDATION_FAILED",

"message": "The request parameters failed validation rules.",

"details": [

{ "field": "date", "issue": "Must be a valid ISO 8601 date string (YYYY-MM-DD)" },

{ "field": "party_size", "issue": "Party size must be between 1 and 20" }

]

}

}

Use code with caution.

Endpoint 2: Create Reservation

•	
      Method & Path: POST /api/v1/reservations

•	
      Headers: Authorization: Bearer <JWT_TOKEN>

•	
      Request Body:

json

{

"restaurant_id": "8b5f3a1d-7212-4c22-92e1-45662bb10df9",

"reservation_time": "2026-11-15T19:00:00.000Z",

"party_size": 4,

"special_requests": "Window table preferred."

}

Use code with caution.

Success Response (201 Created)

json

{

"success": true,

"data": {

"reservation_id": "a3f9e8d7-cc11-44bb-8822-110022334455",

"status": "CONFIRMED",

"created_at": "2026-10-28T14:24:00.000Z"

}

}

Use code with caution.

Error Response: Slot Conflict (409 Conflict)

Occurs if another user locks the table right before execution or a race condition happens.

json

{

"success": false,

"error": {

"code": "SLOT_ALREADY_BOOKED",

"message": "The requested time slot is no longer available. Please select another time."

}

}

Use code with caution.

Error Response: Unauthorized (401 Unauthorized)

Occurs when the JWT is missing, expired, or invalid.

json

{

"success": false,

"error": {

"code": "UNAUTHORIZED",

"message": "Valid authentication token required."

}

}

Use code with caution.

4. React Frontend Integration

Typescript Interfaces (types/reservation.ts)

typescript

export interface SlotAvailability {

restaurantId: string;

date: string;

partySize: number;

availableSlots: string[];

}

export interface ReservationPayload {

restaurantId: string;

reservationTime: string; // ISO String

partySize: number;

specialRequests?: string;

}

Use code with caution.

Component State & Handler Implementation

tsx

import React, { useState } from 'react';

export const ReservationWidget: React.FC<{ restaurantId: string }> = ({ restaurantId }) => {

const [selectedSlot, setSelectedSlot] = useState<string | null>(null);

const [errorBanner, setErrorBanner] = useState<string | null>(null);

const [isSubmitting, setIsSubmitting] = useState<boolean>(false);

const handleBooking = async () => {

if (!selectedSlot) return;

setIsSubmitting(true);

setErrorBanner(null);

try {

const response = await fetch('/api/v1/reservations', {

method: 'POST',

headers: {

'Content-Type': 'application/json',

'Authorization': `Bearer ${localStorage.getItem('token')}`

},

body: JSON.stringify({

restaurant_id: restaurantId,

reservation_time: selectedSlot,

party_size: 4

})

});

const result = await response.json();

if (!response.ok) {

// Map backend application error codes directly to user-facing UI messages

if (result.error?.code === 'SLOT_ALREADY_BOOKED') {

throw new Error('This slot was just taken! Please pick a new time.');

}

throw new Error(result.error?.message || 'Something went wrong.');

}

// Route to success page or show confirm modal

alert(`Booked! Reservation ID: ${result.data.reservation_id}`);

} catch (err: any) {

setErrorBanner(err.message);

} finally {

setIsSubmitting(false);

}

};

return (

<div>

{errorBanner && <div className="error-banner">{errorBanner}</div>}

{/* Slot selectors and trigger button */}

<button onClick={handleBooking} disabled={isSubmitting || !selectedSlot}>

{isSubmitting ? 'Securing Table...' : 'Confirm Reservation'}

</button>

</div>

);

};